🌿

Sangh

Master Build Document

Find Your Tribe in Tirupati

| 10 Prompts to complete | 3 User flows mapped | 15 Apps researched | ₹1L MRR target Month 4 |
| --- | --- | --- | --- |

📌 What this document is: Your single source of truth for completing Sangh. Read it top to bottom, then execute the prompts in order. 🏗️ Stack: React + TypeScript + Express + PostgreSQL + Tailwind CSS + shadcn/ui ✅ Already built: Homepage, Phone OTP (mock), Club system, Events, Explore page, Admin Dashboard, Organizer Dashboard, Profile page, Club Matching API, Category filters 🚧 What is missing: Real OTP, Quiz completion, Matched clubs page, Club feed, Event chat, WhatsApp share, QR check-in, Event duplication, UPI ticketing, Streak + Karma 🎯 After these 10 prompts: Sangh is ready for real users in Tirupati. Revenue starts Prompt 7.

PART 1 — Where You Are Right Now

Before building anything new, here is an honest audit of every screen you have built and what still needs fixing. This is based on your screenshots and Replit agent summary.

What Is Working Well

✅ Design & Theme — Earthy green + cream, serif fonts, emoji club cards. Looks premium. Better UI than Misfits and Congle already. ✅ Homepage — Hero headline, quiz widget on homepage, stats bar, Happening Soon scroll, All Clubs grid, Organizer CTA. All the right sections. ✅ Club Cards — Category label, name, description, founding spots badge, member count, schedule, location, activity status (Very Active / Moderate). ✅ Events Section — Horizontal scroll, club name, event title, date, time, location, spots left. ✅ Explore Page — Category filter chips (Trekking, Books, Cycling, Photography, Fitness, Art) working. ✅ Backend — Club system, events system, join flow, admin dashboard, organizer dashboard, profile page, club matching API all exist.

What Is Broken or Missing

| Issue | Screen | Impact | Fix in Prompt |
| --- | --- | --- | --- |
| OTP is fake (123456) | Sign up / Login | Users cannot trust the app. #1 trust killer. | Prompt 1 |
| Quiz not wired up | Homepage widget + /quiz | Core differentiator is broken. Users see no personalization. | Prompt 2 |
| Matched clubs page missing | /matches | After quiz: nothing happens. Users leave immediately. | Prompt 2 |
| Fake numbers everywhere | Homepage stats bar | 500+ Members, 10+ Clubs — all hardcoded lies. | Prompt 3 |
| No club feed | Club detail page | Members have no reason to open app between events. | Prompt 4 |
| No WhatsApp share | Event cards / Event detail | No growth channel. Every event is a dead end. | Prompt 5 |
| No QR check-in | Event detail (organizer) | Streak counts nothing. Attendance is unverified. | Prompt 6 |
| No event duplication | Organizer dashboard | Organizers recreate same event manually every week. | Prompt 6 |
| No UPI ticketing | Event RSVP flow | Platform makes ₹0. Running club cannot charge. | Prompt 7 |
| No event chat | Event detail | No icebreakers. No pre-event connection. Higher no-shows. | Prompt 8 |
| No streak system | Profile page | No retention. Users forget about the app. | Prompt 9 |
| No Karma points | Throughout app | No gamification. No reason to keep attending. | Prompt 10 |

PART 2 — Complete User Flows (Every Screen, Every Path)

Three types of users use Sangh. Here is every screen they touch, in order. Build your prompts to match these flows exactly.

Flow A — New User (First 10 Minutes)

The most important flow. If a new user does not find a club and RSVP in the first session, they never come back.

📱 Homepage (not logged in) Route: /

Hero: "Find where you belong" — Tirupati's Club Discovery Platform Quiz widget: pick interests + availability → "Show My Matches" button Stats bar: live counts from DB (not fake hardcoded numbers) Happening Soon: horizontal scroll of upcoming events (public, no login needed) All Clubs: category filter + club cards grid "Running a club in Tirupati? List it free" organizer CTA at bottom Nav: Sangh logo + hamburger menu + Sign In button

Step 1 User taps Sign In or tries to RSVP Either action triggers auth. User is redirected back to their original destination after login.

📱 Sign Up / OTP Route: /auth

Phone number input: +91 prefix, large input field Submit → real SMS OTP sent via MSG91 to their number "Enter the 6-digit code sent to +91 XXXXX XXXXX" (middle digits masked) 6 individual digit input boxes (not one field) 60-second countdown timer → "Resend OTP" button appears after Name input: first name only, shown after OTP verified New user → redirect to /quiz ¦ Returning user → redirect to /home or original page

📱 Onboarding Quiz Route: /quiz

Progress bar: Step 1 of 5 at top Step 1 — "What are you into?" Multi-select pills: Trekking, Books, Cycling, Photography, Fitness, Art, Music, Chess, Running, Cooking Step 2 — "When are you free?" Multi-select: Early Morning, Evening, Weekends Step 3 — "Your vibe?" Single select cards: Chill (relaxed pace), Moderate (regular), Intense (serious) Step 4 — "Experience level?" Single select: Beginner, Intermediate, Passionate Step 5 — "I am a..." Single select: Student, Working Professional, Other Back button each step. Next button disabled until selection made. On finish: loading spinner "Finding your tribe..." 1.5s → redirect to /matches

📱 My Matches Route: /matches

"Your Top Clubs in Tirupati" heading Top 3 club cards — each: club emoji/avatar, name, category tag, match % badge (green 80%+, orange 60-79%), member count, next event date, location "Join Club" button on each card (one tap) "See all X clubs →" link to /explore If 0 matches: "No clubs for your interests yet. Be the first! Start a club →"

📱 Club Detail Route: /clubs/:id

Cover image (emoji fallback on color gradient) + club name + category badge + activity dot Organizer: avatar + name + "Club Leader" badge "X founding spots left" pill (if under 20 members) About: description, schedule, location 4 Tabs: About ¦ Feed ¦ Events ¦ Members Feed tab: club posts (recaps, announcements, upcoming events) Events tab: upcoming events list with RSVP buttons Members tab: member avatars + names + streak badges "Join Club" button if not a member "You are a member ✓" green state if already joined WhatsApp Share button

📱 Event Detail (Public Page) Route: /e/:eventId

Works WITHOUT login — this is the WhatsApp share destination Open Graph meta tags for WhatsApp preview card Cover image + event title + club name chip Date + time: "Sunday, 1 March · 6:00 AM – 8:00 AM" Location: 📍 Alipiri Steps, Tirupati → "View on Maps" link Price badge: "₹99 per person" or "Free" Capacity bar: "8 of 20 spots filled" — "Only 3 spots left!" in red if < 5 Attendee preview: 5 avatar circles + "+X more going" "Get Ticket — ₹99" button (Razorpay) or "RSVP Free" — full width green Event Chat preview (blurred if not RSVP'd) + icebreaker section "Sign in to RSVP" if not logged in → auth → back to this page

Flow B — Returning Member (Week 2+)

A user who has joined 1-2 clubs and attended one event. How you keep them coming back every week.

📱 Home Feed (logged in) Route: /home

"Good morning, [Name] 👋" greeting at top Streak card: "🔥 3-week streak! Keep it going" OR "Start your streak — RSVP this week" My Clubs: horizontal scroll of joined clubs with "next event in X days" badge "Upcoming in Your Clubs": events from clubs I joined, sorted by date "Discover More Clubs": recommended clubs based on quiz answers I have not joined yet Activity Feed: recent posts from all my clubs (photos, recaps, announcements) Bottom nav: Home / Explore / My Clubs / Profile

📱 Event Chat + Icebreakers Route: /events/:id/chat

Locked until RSVP — shows blurred preview "Join to unlock the conversation" After RSVP: full group chat with all confirmed attendees 48h before event: Sangh Bot auto-posts 3 icebreaker questions (category-specific) Running: "What is your favourite route in Tirupati?" Photography: "Share the last photo you are proud of" Books: "Last book you could not put down?" Default: "Introduce yourself in 3 emojis 👋" Messages: others on left (avatar + name), mine on right Icebreakers: centered card with 🎯 icon, distinct design Input bar at bottom — send button

📱 My Profile Route: /profile

Avatar + name + "Member since [month]" badge "✓ Real Profile" green badge if phone + photo + bio all complete Streak counter: "🔥 4 weeks" with flame Karma balance: "⭐ 240 Karma" + tier badge (Bronze / Silver / Gold / Platinum) Stats: Events attended / Clubs joined My Clubs list (each with next event date) My upcoming RSVPs Edit Profile: name, photo upload, bio (200 char max) Settings: notifications on/off

Flow C — Club Creator / Organizer

Your revenue source. The organizer runs the club, creates events, collects money, and uses Sangh as their management tool.

📱 Create Club Route: /clubs/new

Step 1 — Basics: Club name, Category (dropdown), One-line tagline, Description Step 2 — Schedule: Weekly / Bi-weekly / Monthly / Flexible + Day + Time Step 3 — Location: Location name + Google Maps link (optional) Step 4 — Capacity: Max members (10/20/30/50/Unlimited) Step 5 — Cover: Upload photo OR choose emoji avatar (6 options per category) Step 6 — Join type: Open (instant join) or Approval required Submit → admin review queue → approved within 24h → organizer gets SMS "Your club is live!" Organizer automatically becomes club leader with organizer dashboard access

📱 Organizer Dashboard Route: /organizer/:clubId

Club stats: total members, active this month, events run, total earned Pending join requests: approve / decline one tap Upcoming events list: edit / duplicate / cancel buttons on each "Create New Event" button — big and prominent Earnings tab: this month / total / pending payout / UPI ID field Members tab: full list with join date + events attended + WhatsApp link

📱 Create Event Route: /clubs/:clubId/events/new

Event title (pre-suggestion: "[Club Name] — [Date]") Date + Time picker Location (pre-fills from club default, editable) Capacity (default: club max members) Ticket price: "Free" toggle OR rupee amount (₹49 minimum if paid) If paid: show "You keep ₹[X] (82%). Platform fee: ₹[Y] (18%)" Cover image upload (optional — emoji fallback) Recurring toggle: auto-creates next 4 weekly events Publish → WhatsApp share sheet auto-opens

📱 Post-Event Recap Route: /events/:id/recap

Push notification to organizer 2h after event ends "How did [Event] go? Share a photo recap!" Upload 1-3 photos Optional caption Post → appears on club feed + home feed of all members "Recap posted! Share it" → WhatsApp share

PART 3 — Club Feed: How It Works

The club feed is a private social wall for each club — only visible to members. Think of it as a private Instagram for your club. AroundU does not have this. It is your biggest retention advantage over every competitor.

The 5 Post Types

| Type | Who Posts | What It Shows | When |
| --- | --- | --- | --- |
| 📸 Recap | Organizer only | 1-3 photos + caption + event tag | Organizer posts after every event |
| 📢 Announcement | Organizer only | Text + optional pin to top | Venue change, next meetup info etc |
| 🗓️ Event Preview | System auto | Event card with RSVP button | Auto-posted 5 days before each event |
| 🏆 Achievement | System auto | Milestone badge card | Club hits 50 members, 4-week streak etc |
| 💬 Member Post | Any member | Text or photo | Anytime member wants to share something |

Database Schema

Table: club_posts id UUID primary key club_id UUID foreign key → clubs(id) author_id UUID foreign key → users(id) (null for system posts) post_type VARCHAR → recap ¦ announcement ¦ event_preview ¦ achievement ¦ member_post content TEXT image_urls TEXT[] (array of up to 3 image URLs) event_id UUID nullable → events(id) is_pinned BOOLEAN default false is_approved BOOLEAN default true likes_count INTEGER default 0 created_at TIMESTAMPTZ default now() Table: post_likes id UUID, post_id UUID, user_id UUID, created_at TIMESTAMPTZ UNIQUE(post_id, user_id)

Home Feed Logic

The Home Feed (/home) shows posts from ALL clubs the user has joined — merged and sorted newest first. SQL: SELECT cp.*, c.name as club_name, c.category FROM club_posts cp JOIN clubs c ON cp.club_id = c.id JOIN club_members cm ON c.id = cm.club_id WHERE cm.user_id = $1 AND cp.is_approved = true ORDER BY cp.created_at DESC LIMIT 30 Each post card on home feed shows the club name + category color at top so user knows which club it came from. Between every 4 posts: inject an upcoming event card from the user's clubs. Empty state if no clubs joined: "Join a club to see their updates here."

PART 4 — The 10 Replit Prompts (Execute In Order)

These 10 prompts complete Sangh from where you are now to a fully working app ready for real users in Tirupati. Paste each one into Replit Agent. Do not skip ahead — each prompt assumes the previous one is done.

| Prompt | What It Builds | Time | Revenue Impact |
| --- | --- | --- | --- |
| 1 | Real SMS OTP via MSG91 | 1 hr | Trust — without this nothing else works |
| 2 | Quiz completion + Matched clubs page | 2 hrs | Personalization — your #1 differentiator |
| 3 | Fix fake data + Real Profile badge | 1 hr | Trust — removes all fake numbers from app |
| 4 | Club Feed (posts, recaps, home feed) | 3 hrs | Retention — members open app between events |
| 5 | WhatsApp share + public event pages | 2 hrs | Growth — every event spreads on WhatsApp |
| 6 | QR check-in + Event duplication | 3 hrs | Operations — accurate attendance + weekly events made easy |
| 7 | Razorpay UPI ticketing | 3 hrs | REVENUE STARTS — running club charges ₹99/session |
| 8 | Event group chat + icebreakers | 2 hrs | Show-up rate — reduces no-shows significantly |
| 9 | Streak counter system | 1 hr | Retention — weekly habit loop |
| 10 | Karma points system | 2 hrs | Gamification — long-term retention engine |

PROMPT 1 — Real SMS OTP via MSG91

PROMPT 1 — Replace mock OTP 123456 with real SMS using MSG91 Paste this entire block into Replit Agent. Do not skip any part.

My Sangh app (React + TypeScript + Express + PostgreSQL) currently uses a fake OTP code 123456. Replace this with real SMS OTP using MSG91. ENVIRONMENT VARIABLES (I will add these to Replit Secrets): MSG91_API_KEY MSG91_SENDER_ID MSG91_TEMPLATE_ID BACKEND — create server/sms.ts: - Function sendOTP(phone: string): Promise<boolean> POST to https://control.msg91.com/api/v5/otp Params: { template_id: MSG91_TEMPLATE_ID, mobile: '91'+phone, authkey: MSG91_API_KEY } Return true if success - Function verifyOTP(phone: string, otp: string): Promise<boolean> POST to https://control.msg91.com/api/v5/otp/verify Params: { mobile: '91'+phone, otp, authkey: MSG91_API_KEY } Return true if success BACKEND — update POST /api/auth/send-otp: - If MSG91_API_KEY exists in env: call sendOTP(phone) - If not (dev mode): skip real SMS, allow 123456 as fallback - Remove any hardcoded 123456 OTP generation BACKEND — update POST /api/auth/verify-otp: - If MSG91_API_KEY exists: call verifyOTP(phone, otp) - If not (dev mode): accept 123456 FRONTEND — update OTP screen: - Show phone number with middle 5 digits masked: +91 XXXXX XXXXX - Add 60-second countdown timer below OTP input - Timer shows: "Resend OTP in 0:47" - After timer hits 0: show "Resend OTP" button - Resend button calls POST /api/auth/send-otp again - Show 6 individual digit boxes for OTP entry (not one text field) Do not change any other auth logic. Just replace the OTP mechanism.

PROMPT 2 — Complete Quiz + Matched Clubs Page

PROMPT 2 — Build full 5-step quiz flow and /matches results page Paste this entire block into Replit Agent. Do not skip any part.

My Sangh app has a partially built onboarding quiz. Complete it end-to-end. DATABASE changes: ALTER TABLE users ADD COLUMN IF NOT EXISTS quiz_answers JSONB; ALTER TABLE users ADD COLUMN IF NOT EXISTS quiz_completed BOOLEAN DEFAULT false; BACKEND: POST /api/users/quiz Body: { interests: string[], availability: string[], vibe: string, experience: string, userType: string } Save to users.quiz_answers as JSON object. Set quiz_completed = true. Return { success: true } GET /api/clubs/matches Auth required. Use requesting user's quiz_answers to score clubs. Scoring logic: - interest match: +30 points per matching category - availability match: +20 points per matching time slot - vibe match: check club health_status vs user vibe (Very Active = Intense, Moderate = Moderate, Relaxed = Chill): +20 points Return top 5 clubs sorted by score DESC. Each club: { id, name, category, description, member_count, next_event_date, location, match_score } FRONTEND — /quiz page (5 steps): Step 1: "What are you into?" Multi-select pill buttons. Options: Trekking, Books, Cycling, Photography, Fitness, Art, Music, Chess, Running, Cooking Each pill has emoji + label. Selected pills turn dark green with white text. Step 2: "When are you free?" Multi-select pills: Early Morning (sunrise emoji), Evening (city emoji), Weekends (calendar emoji) Step 3: "Your energy vibe?" 3 large cards side by side: Chill card: "😌 Chill — relaxed pace, just for fun" Moderate card: "⚡ Moderate — regular commitment" Intense card: "🔥 Intense — it is part of my identity" Step 4: "Experience level?" 3 large cards: Beginner, Intermediate, Passionate Step 5: "I am a..." 3 large cards: Student, Working Professional, Other Each step: - Green progress bar at top (20% / 40% / 60% / 80% / 100%) - "Next →" button disabled until selection made - "← Back" link on steps 2-5 After step 5: show loading overlay "Finding your tribe in Tirupati..." for 1.5 seconds. POST quiz answers to /api/users/quiz, then navigate to /matches. FRONTEND — /matches page: Heading: "Your Top Clubs in Tirupati 🎯" Subtext: "Based on your interests and schedule" For each of top 3 clubs from GET /api/clubs/matches: Card: club avatar/emoji, club name, category chip, match % badge (green if 70%+, orange if below), member count, next event date, location, "Join Club →" button (calls existing join API) Below: "Explore all X clubs →" link to /explore If 0 results: "No clubs match yet — but you can start one!" with "Create a Club" button QUIZ GATE logic: - After new user OTP + name: check quiz_completed. If false: redirect to /quiz. - After returning user login: check quiz_completed. If true: redirect to /home. - Add "Redo Quiz" option in /profile settings that sets quiz_completed=false and redirects to /quiz. Use Tailwind CSS + shadcn/ui. Match existing Sangh earthy green theme (#14532D, cream background).

PROMPT 3 — Fix Fake Data + Real Profile Badge

PROMPT 3 — Replace all hardcoded fake numbers with live DB counts. Add Real Profile badge. Paste this entire block into Replit Agent. Do not skip any part.

Fix two issues in my Sangh app: fake hardcoded stats and missing profile verification. PART 1 — Replace fake stats with real data: BACKEND — GET /api/stats (new route, no auth required): Return: { totalMembers: COUNT of users who have joined at least 1 club (from club_members table), totalClubs: COUNT of clubs where health_status != 'Inactive', upcomingEvents: COUNT of events where starts_at > NOW(), } Cache this response for 5 minutes server-side to avoid DB hammering. BACKEND — Fix event RSVP count: On all event queries: include rsvp_count = COUNT from event_rsvps WHERE event_id = X AND status = 'going' Replace all hardcoded "0 going" with this real count. BACKEND — Fix member count on club cards: On all club queries: include real member_count = COUNT from club_members WHERE club_id = X AND status = 'approved' BACKEND — Fix founding spots: ALTER TABLE clubs ADD COLUMN IF NOT EXISTS founding_spots_total INTEGER DEFAULT 20; ALTER TABLE club_members ADD COLUMN IF NOT EXISTS is_founder BOOLEAN DEFAULT false; Set is_founder = true for members who joined within first 30 days of club creation. founding_spots_remaining = founding_spots_total - COUNT of is_founder members. FRONTEND — Replace all hardcoded numbers: - "500+ Members" → call GET /api/stats → show real totalMembers - "10+ Active Clubs" → show real totalClubs - "0 going · 15 spots left" → show real rsvp_count from API - founding spots badges → show real founding_spots_remaining PART 2 — Real Profile Badge: DATABASE: ALTER TABLE users ADD COLUMN IF NOT EXISTS profile_photo_url TEXT; ALTER TABLE users ADD COLUMN IF NOT EXISTS bio TEXT; ALTER TABLE users ADD COLUMN IF NOT EXISTS has_real_profile BOOLEAN DEFAULT false; Function checkRealProfile(userId): Fetch user. Check: phone_verified = true AND profile_photo_url IS NOT NULL AND LENGTH(bio) > 10 If all true: set has_real_profile = true. Call this after any profile update. BACKEND — PUT /api/users/profile: Accept: { name, bio, profile_photo_url } Update users table. Call checkRealProfile(userId) after update. Return updated user. BACKEND — POST /api/users/photo (new): Use multer to accept image upload. Save to /uploads/ folder. Return { url: '/uploads/filename.jpg' } FRONTEND — /profile/edit page: - Photo upload section: circular avatar with "Tap to change" overlay. On tap: file input opens. - Bio text area: "Tell the club about yourself" placeholder. 200 char max with counter. - Name field (editable). - Save button → PUT /api/users/profile - If has_real_profile becomes true after save: show toast "✓ Real Profile badge earned!" FRONTEND — Show badge everywhere: - On user's own profile page: "✓ Real Profile" green chip below name. - On club member list: small ✓ icon next to member name. - On event attendee avatars: small green border on verified users. Install multer if not already installed.

PROMPT 4 — Club Feed

PROMPT 4 — Build the club feed — posts, recaps, announcements, home feed aggregation Paste this entire block into Replit Agent. Do not skip any part.

Add a club feed system to my Sangh app. This is the social layer between events. DATABASE: CREATE TABLE IF NOT EXISTS club_posts ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), club_id UUID NOT NULL REFERENCES clubs(id) ON DELETE CASCADE, author_id UUID REFERENCES users(id), post_type VARCHAR(20) NOT NULL DEFAULT 'member_post', content TEXT, image_urls TEXT[] DEFAULT '{}', event_id UUID REFERENCES events(id), is_pinned BOOLEAN DEFAULT false, is_approved BOOLEAN DEFAULT true, likes_count INTEGER DEFAULT 0, created_at TIMESTAMPTZ DEFAULT now() ); CREATE TABLE IF NOT EXISTS post_likes ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), post_id UUID NOT NULL REFERENCES club_posts(id) ON DELETE CASCADE, user_id UUID NOT NULL REFERENCES users(id), created_at TIMESTAMPTZ DEFAULT now(), UNIQUE(post_id, user_id) ); BACKEND: GET /api/clubs/:clubId/feed?page=1&limit=20 Auth required. User must be member of club (check club_members table). Return posts ordered: is_pinned DESC, created_at DESC. Join users for author_name, author_avatar. Join events for event_title if event_id set. Include has_liked boolean for requesting user. POST /api/clubs/:clubId/feed Auth required, user must be member. post_type "recap" or "announcement": only club organizer can post. post_type "member_post": any member. Use multer for image uploads (up to 3 images, save to /uploads/). POST /api/club-posts/:postId/like Toggle like — insert or delete from post_likes. Update likes_count. Return { liked, likes_count }. DELETE /api/club-posts/:postId Only author or club organizer can delete. POST /api/club-posts/:postId/pin Organizer only. Set this post is_pinned=true, all others in club is_pinned=false. GET /api/feed/home Auth required. Return posts from all clubs the user has joined. SQL: SELECT cp.*, c.name as club_name, c.category, u.name as author_name, u.profile_photo_url as author_avatar FROM club_posts cp JOIN clubs c ON cp.club_id = c.id JOIN club_members cm ON c.id = cm.club_id LEFT JOIN users u ON cp.author_id = u.id WHERE cm.user_id = $1 AND cp.is_approved = true ORDER BY cp.created_at DESC LIMIT 30 CRON JOB — Auto event preview post: Run daily at 8am. Find events starting in exactly 5 days. For each: check if a club_post of type 'event_preview' exists for that event_id. If not: insert one with content = event title + date + location, event_id set. FRONTEND: 1. Club Detail page: add 4 tabs — About ¦ Feed ¦ Events ¦ Members Feed tab calls GET /api/clubs/:clubId/feed 2. Post card component (used in both club feed and home feed): Top: author avatar + name + "Organizer" badge (green) if they are + time ago Post type chip: "📸 Recap" / "📢 Announcement" / "🗓️ Upcoming" / "🏆 Achievement" Image: full width if 1, 2-col grid if 2-3. Tap to expand full screen. Text: truncate at 3 lines with "Read more" link. If event_id: show small event card below with "RSVP" button. Bottom row: ❤ [count] like button (toggle) + 3-dot menu (Pin / Delete). 3. Post composer (bottom sheet, shown when user taps "Post to club"): Organizer tabs: Recap ¦ Announcement Member tab: Share with club Text area + image upload button (up to 3). Post button. 4. Home feed at /home (logged in): Call GET /api/feed/home. Each post card shows club name + category color pill at top. Every 4th post: inject upcoming event card from user's clubs. Empty state: "Join a club to see their updates here!" Install multer if not already installed. Use Tailwind + shadcn/ui.

PROMPT 5 — WhatsApp Share + Public Event Pages

PROMPT 5 — Add WhatsApp share links and public event pages with Open Graph tags Paste this entire block into Replit Agent. Do not skip any part.

Add WhatsApp-optimized public pages to my Sangh app. Events must be shareable without app download. BACKEND: GET /api/events/:id/public (NO auth required) Return: { id, title, description, startTime, endTime, locationText, clubName, clubCategory, ticketPrice, spotsLeft, maxCapacity, goingCount, hostName, coverImageUrl } GET /api/clubs/:id/public (NO auth required) Return: { id, name, category, description, memberCount, nextEventDate, locationText, organizerName, coverImageUrl, foundingSpotsLeft } Open Graph meta tags — in server/index.ts, before React app catches routes: For /e/:eventId: fetch event data, return HTML with injected head tags: <meta property="og:title" content="[eventTitle] — Sangh"> <meta property="og:description" content="[date] at [location] · [X spots left]"> <meta property="og:image" content="[coverImageUrl]"> <meta property="og:url" content="[fullUrl]"> <meta name="twitter:card" content="summary_large_image"> FRONTEND — /e/:eventId (public page, no login required): Full-width cover image (16:9) with emoji + gradient fallback. Event title (large bold) + club name chip (colored by category). Date row: "Sunday, 1 March · 6:00 AM – 8:00 AM" Location: 📍 [text] + "View on Maps" button (opens maps.google.com?q=[location]) Price: green "Free" badge or "₹[price] per person" Capacity bar: "[X] of [Y] spots filled" — show "Only [N] spots left!" in red if spotsLeft < 5 Attendee row: 5 circular avatars + "[X] more going" CTA button full width: "Get Ticket — ₹99" or "RSVP Free" If not logged in: tap CTA → redirect to /auth?redirect=/e/[eventId] → after login return here Footer: "Powered by Sangh · Find Your Tribe in Tirupati" FRONTEND — WhatsApp share button (add to event detail + event cards): Green button with WhatsApp icon. On tap: window.open("whatsapp://send?text=" + encodeURIComponent(eventTitle + " on " + date + "! " + publicUrl)) Fallback for desktop: "https://api.whatsapp.com/send?text=..." FRONTEND — Copy link button (next to WhatsApp share): On tap: navigator.clipboard.writeText(publicUrl). Show "Copied! ✓" toast for 2 seconds. FRONTEND — After successful RSVP/payment: Show bottom sheet: "You are going! 🎉 Tell your friends:" Two buttons: [WhatsApp Share] [Copy Link] "Skip" text link below. FRONTEND — Club share: On club detail page: "Share Club" button → whatsapp://send?text="Check out [clubName] on Sangh! Join us: [clubPublicUrl]" Use Tailwind CSS.

PROMPT 6 — QR Code Check-in + Event Duplication

PROMPT 6 — Add QR code check-in at events and one-tap event duplication for organizers Paste this entire block into Replit Agent. Do not skip any part.

Add two features to my Sangh app: QR check-in and event duplication. DATABASE: ALTER TABLE event_rsvps ADD COLUMN IF NOT EXISTS checkin_token UUID DEFAULT gen_random_uuid(); ALTER TABLE event_rsvps ADD COLUMN IF NOT EXISTS checked_in BOOLEAN DEFAULT false; ALTER TABLE event_rsvps ADD COLUMN IF NOT EXISTS checked_in_at TIMESTAMPTZ; PART 1 — QR CODE CHECK-IN: npm install qrcode html5-qrcode BACKEND: GET /api/rsvps/:rsvpId/qr (auth — only the RSVP owner) Use qrcode npm package to generate PNG from checkin_token. Return image/png response. POST /api/checkin (auth — only club organizer for that event) Body: { token: string } Find event_rsvps where checkin_token = token. Verify event belongs to a club where requesting user is organizer. Set checked_in = true, checked_in_at = NOW(). Return { success: true, userName, userAvatar }. After check-in: call updateStreak(userId) — see Prompt 9 for streak logic. GET /api/events/:id/attendance (organizer only) Return: { totalRsvps, checkedIn, notYetArrived, attendees: [{ name, avatar, checkedIn, checkinTime }] } FRONTEND — Member view (on event detail page after RSVP): "My Ticket" section below RSVP confirmation. Show QR code image from GET /api/rsvps/:rsvpId/qr. User name below QR. Event name below that. Text: "Show this to the organizer at entry." FRONTEND — Organizer view (on event detail page): "Check In Attendees" button. On tap: full-screen modal opens with camera scanner (html5-qrcode). Camera activates and continuously scans. On successful scan: call POST /api/checkin with token. Success: show green card "✓ [Name] checked in!" for 2 seconds. Auto-reset scanner. Error: show red "Invalid QR code" for 1.5 seconds. Auto-reset. Running counter at bottom: "[X] checked in so far" Close button (X) at top right. Below scanner button: live attendance summary: "[X] RSVPs · [Y] Checked In · [Z] Not Yet Arrived" Full attendee list below with green checkmark or clock icon per person. PART 2 — EVENT DUPLICATION: BACKEND: POST /api/events/:id/duplicate (organizer only) Body: { newDate: ISO8601 string } Copy all fields from original event: title, description, location_text, max_capacity, ticket_price, cover_image_url, club_id. Calculate duration: original_ends_at - original_starts_at. Apply same duration to new event. Set starts_at = newDate, ends_at = newDate + duration. Insert new events row. Return new event. FRONTEND — On organizer dashboard, next to each event: "Duplicate" button (copy icon). On tap: small modal appears — "Duplicate [Event Title]" Date picker pre-filled to 7 days after original event. "Create Duplicate" button → call POST /api/events/:id/duplicate. On success: toast "Event created for [new date]!" and new event appears in list. FRONTEND — On event detail page (organizer view): Three-dot menu (⋮) in top right corner. Options: Edit Event ¦ Duplicate Event ¦ Cancel Event. Duplicate opens same 7-days-ahead modal. Keep the duplication UI minimal — 10-second action, not a form.

PROMPT 7 — Razorpay UPI Ticketing

PROMPT 7 — Add paid event tickets via Razorpay. Platform takes 18%, organizer keeps 82%. Paste this entire block into Replit Agent. Do not skip any part.

Add UPI ticket payments to my Sangh app using Razorpay. This is where revenue starts. DATABASE: ALTER TABLE events ADD COLUMN IF NOT EXISTS ticket_price INTEGER DEFAULT 0; -- ticket_price is in paise. 0 = free. 9900 = Rs 99. 14900 = Rs 149. CREATE TABLE IF NOT EXISTS payments ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), event_id UUID NOT NULL REFERENCES events(id), user_id UUID NOT NULL REFERENCES users(id), razorpay_order_id VARCHAR(100) UNIQUE, razorpay_payment_id VARCHAR(100), amount INTEGER NOT NULL, platform_fee INTEGER NOT NULL, organizer_payout INTEGER NOT NULL, status VARCHAR(20) DEFAULT 'created', created_at TIMESTAMPTZ DEFAULT now() ); ALTER TABLE event_rsvps ADD COLUMN IF NOT EXISTS payment_id UUID REFERENCES payments(id); BACKEND: npm install razorpay Add to Replit Secrets: RAZORPAY_KEY_ID, RAZORPAY_KEY_SECRET POST /api/payments/create-order (auth required): Body: { eventId } Validate: event exists, ticket_price > 0, capacity not exceeded, user not already RSVP'd. Create Razorpay order: amount = ticket_price in paise. Insert into payments: status 'created', amount, platform_fee = round(amount * 0.18), organizer_payout = amount - platform_fee. Return { orderId, amount, currency: 'INR', key: process.env.RAZORPAY_KEY_ID } POST /api/payments/verify (auth required): Body: { razorpay_order_id, razorpay_payment_id, razorpay_signature } Verify HMAC SHA256: crypto.createHmac('sha256', RAZORPAY_KEY_SECRET).update(order_id+'¦'+payment_id).digest('hex') If matches signature: update payment status to 'paid'. Create event_rsvps row with payment_id. Return { success: true, rsvpId, checkinToken } GET /api/organizer/:userId/earnings: Sum organizer_payout for all payments with status 'paid' for events in this organizer's clubs. Return { totalEarned, thisMonth, lastMonth, pendingPayout, recentPayments[] } FRONTEND — Create Event form: Add ticket price section below capacity: Toggle: "Free" (default, green) ¦ "Paid" If Paid: number input with Rs prefix, minimum Rs 49. Live preview: "You keep Rs [X] per ticket (82%). Platform fee: Rs [Y] (18%)" FRONTEND — Event detail page: If ticket_price = 0: show existing "RSVP Free" green button. If ticket_price > 0: show "Get Ticket — Rs [price]" button. On tap: call POST /api/payments/create-order. Load Razorpay script: <script src="https://checkout.razorpay.com/v1/checkout.js"> Open Razorpay modal: { key, amount, currency: 'INR', name: 'Sangh', description: eventTitle, order_id: orderId } On payment.success: call POST /api/payments/verify. On verification success: show success screen + "Your Entry QR" with QR code image. Auto-open WhatsApp share sheet after 2 seconds. FRONTEND — Organizer dashboard earnings tab: "Your Earnings" section: This Month / Total Earned / Pending Payout. List of recent paid events with ticket count and your earnings. UPI ID field: editable, saves to users.upi_id (add this column). "Payouts every Monday via UPI transfer. Minimum Rs 500." Use Tailwind CSS.

PROMPT 8 — Event Group Chat + Icebreakers

PROMPT 8 — Build event group chat with automatic icebreaker prompts 48 hours before every event Paste this entire block into Replit Agent. Do not skip any part.

Add group chat to every event in Sangh, with auto icebreaker messages 48 hours before the event starts. DATABASE: CREATE TABLE IF NOT EXISTS event_messages ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), event_id UUID NOT NULL REFERENCES events(id) ON DELETE CASCADE, user_id UUID REFERENCES users(id), message_type VARCHAR(20) DEFAULT 'text', content TEXT NOT NULL, created_at TIMESTAMPTZ DEFAULT now() ); -- message_type: 'text' ¦ 'icebreaker' ¦ 'system' -- user_id is NULL for icebreaker and system messages BACKEND: GET /api/events/:id/messages (auth required, user must have RSVP) Return last 50 messages ordered by created_at ASC. Join users for name and profile_photo_url. POST /api/events/:id/messages (auth required, user must have RSVP) Body: { content } Insert into event_messages. Return new message. ICEBREAKER AUTO-GENERATION (run on server startup as setInterval every hour): Find events where starts_at is between NOW()+44h and NOW()+48h. For each: check if any event_messages with message_type='icebreaker' exist. If none: insert 3 icebreaker messages with user_id=NULL, message_type='icebreaker'. Space them 5 minutes apart via different created_at values. Also insert one system message: "Your event starts in 48 hours! See you there." Icebreaker questions by club category: Running/Fitness: "What is your favourite running route in Tirupati?", "Best time you have run — share it!", "One fitness goal you are chasing this month?" Photography: "Share the last photo you are proud of!", "Best photography spot in Tirupati?", "Phone camera or DSLR — what do you shoot with?" Trekking: "Most memorable trek you have done?", "One item you always carry on a trek?", "Sunrise or sunset — which do you prefer?" Books: "Last book you absolutely could not put down?", "Fiction or non-fiction — and why?", "One book you would recommend to everyone here?" Cycling: "Favourite cycling route near Tirupati?", "How long have you been cycling?", "Road bike or MTB?" Art: "What are you working on right now?", "Favourite medium to work in?", "Artist who inspires you most?" Default: "Introduce yourself in 3 emojis!", "One word to describe your week?", "What made you want to join this club?" FRONTEND: 1. Event detail page — Chat section below RSVP button: If NOT RSVP'd: blurred preview of last 2 messages + overlay "RSVP to join the conversation" If RSVP'd: full chat interface 2. Chat UI: Messages from others: left aligned, avatar circle + name above, message bubble My messages: right aligned, no avatar, darker bubble Icebreaker messages: centered card, light green background, 🎯 icon, larger text System messages: centered small text, gray Input bar fixed at bottom: text field + send button (arrow icon) Auto-scroll to bottom when chat opens and on new messages. Poll for new messages every 10 seconds (no WebSocket needed yet). 3. On event card in feed: show "X in the chat" badge if messages count > 3. Use Tailwind CSS + shadcn/ui.

PROMPT 9 — Streak Counter System

PROMPT 9 — Build streak tracking — counts consecutive weeks a user attends events Paste this entire block into Replit Agent. Do not skip any part.

Add a streak counter to my Sangh app. Streaks track weekly attendance and motivate users to keep coming back. DATABASE: ALTER TABLE users ADD COLUMN IF NOT EXISTS streak_count INTEGER DEFAULT 0; ALTER TABLE users ADD COLUMN IF NOT EXISTS streak_longest INTEGER DEFAULT 0; ALTER TABLE users ADD COLUMN IF NOT EXISTS last_attended_date DATE; BACKEND — function updateStreak(userId: string, eventDate: Date): Fetch user streak_count, last_attended_date. weeksSinceLastAttended = difference in days between eventDate and last_attended_date, divided by 7. If last_attended_date is null: set streak_count = 1. Else if weeksSinceLastAttended <= 2: streak_count = streak_count + 1. Else (gap > 2 weeks): streak_count = 1. If streak_count > streak_longest: update streak_longest = streak_count. Set last_attended_date = eventDate. Save to DB. Call updateStreak in these places: 1. POST /api/checkin (from Prompt 6) — after QR check-in confirmed. 2. POST /api/events/:id/complete (new route, organizer only) — organizer marks event as done. Body: { attendedUserIds: string[] } Call updateStreak for each userId in the array. FRONTEND — Profile page: Streak section (add between stats and clubs list): Large flame emoji + "[X]-week streak" in dark green bold text. If streak = 0: "Start your streak — attend your first event this week!" If streak = 1: "1-week streak! Keep it going 🔥" If streak >= 4: add a subtle glow/animation around the flame. Below: "Best streak: [longest] weeks" FRONTEND — Home feed top banner (logged-in): If streak > 0 and user has an upcoming RSVP: "🔥 [X]-week streak! Next event: [event name] on [date]" If streak > 0 but no upcoming RSVP: "🔥 [X]-week streak! Don't break it — RSVP for an event →" If streak = 0 and user has joined clubs: "Start your streak — RSVP for an event this week →" (links to /explore) FRONTEND — Club member list: Show flame badge next to member names if streak >= 2. "🔥 [X]" small badge in orange next to avatar. FRONTEND — After check-in or event completion: If streak increased: show floating toast "[X]-week streak! 🔥" for 2 seconds. If streak hit 4, 8, or 12: show special congratulations toast "4-week streak milestone! ⭐" Use Tailwind CSS.

PROMPT 10 — Karma Points System

PROMPT 10 — Add Karma points — users earn points for actions, redeem against ticket prices Paste this entire block into Replit Agent. Do not skip any part.

Add Karma points to my Sangh app. Users earn Karma for good actions and can redeem against ticket prices. DATABASE: ALTER TABLE users ADD COLUMN IF NOT EXISTS karma_balance INTEGER DEFAULT 0; ALTER TABLE users ADD COLUMN IF NOT EXISTS karma_lifetime INTEGER DEFAULT 0; CREATE TABLE IF NOT EXISTS karma_log ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID NOT NULL REFERENCES users(id), action VARCHAR(50) NOT NULL, points INTEGER NOT NULL, description TEXT, reference_id UUID, created_at TIMESTAMPTZ DEFAULT now() ); BACKEND — server/karma.ts, function awardKarma(userId, action, referenceId?, description?): Points per action: join_club: +10 (once per club — check karma_log for duplicate userId+action+referenceId) complete_profile: +50 (one-time — check karma_log) rsvp_event: +5 (once per event) attend_event: +20 (from QR check-in or organizer marking attendance) post_recap: +15 (organizer posts recap photo) streak_4weeks: +50 (when streak_count reaches 4) streak_8weeks: +100 (when streak_count reaches 8) streak_12weeks: +200 (when streak_count reaches 12) Insert into karma_log. Add points to karma_balance and karma_lifetime on users table. Wire awardKarma into existing routes: POST /api/clubs/:id/join → awardKarma(userId, 'join_club', clubId, 'Joined [club name]') POST /api/events/:id/rsvp → awardKarma(userId, 'rsvp_event', eventId, 'RSVP to [event name]') POST /api/checkin → awardKarma(userId, 'attend_event', eventId, 'Attended [event name]') POST /api/users/profile (if profile now complete) → awardKarma(userId, 'complete_profile', null, 'Completed your profile') POST /api/clubs/:id/feed (recap post) → awardKarma(organizerId, 'post_recap', postId, 'Posted event recap') In updateStreak (Prompt 9): if streak hits 4/8/12 → awardKarma for milestone KARMA REDEMPTION on ticket purchase: Modify POST /api/payments/create-order to accept optional karmaPointsToRedeem integer. 100 Karma = Rs 10 discount. Minimum 100 pts. Maximum 50% of ticket price. If valid: discountAmount = karmaPointsToRedeem / 10 (in rupees). finalAmount = ticketPrice - discountAmount (in paise). If finalAmount = 0: skip Razorpay, create RSVP directly. On payment verified: deduct karmaPointsToRedeem from karma_balance. Log as negative transaction. FRONTEND — Profile page karma section: "⭐ [X] Karma" — large display. Tier badge: Bronze (0-499) / Silver (500-999) / Gold (1000-2499) / Platinum (2500+). Progress bar to next tier. "Recent Activity" list: last 10 karma_log entries with icon, description, +/- points, time ago. FRONTEND — Ticket purchase flow (after "Get Ticket" tapped): Before Razorpay opens: show "Use Karma?" section. If karma_balance < 100: "Earn 100+ Karma to get discounts on tickets." If karma_balance >= 100: "You have [X] Karma = Rs [X/10] available." Slider: how many Karma to use (0 to max allowed, step 100). Live calculation: "Ticket: Rs 99 — Karma discount: -Rs [X] — You pay: Rs [Y]" "Apply and Pay" button. If final = Rs 0: "This event is fully covered by Karma! Claim Free Ticket." FRONTEND — Karma toast after every earning action: Floating toast bottom of screen: "+20 Karma earned! 🎉" fades after 2 seconds. Use Tailwind CSS + shadcn/ui.

PART 5 — What NOT to Build Yet (Save for Later)

These are real features from competitor research that you should NOT build during the first 3 months. They are either too complex, too early, or wrong for Tirupati right now.

| Feature | Why Skip Now | Build When |
| --- | --- | --- |
| Club Pro ₹299/month | Too early — organizers need to earn money first before paying you | Month 4 when organizers earn ₹3,000+/month |
| Verified Member Badge ₹99/month | Not enough users for badge to mean anything yet | Month 4-5 with 500+ members |
| 1:1 Meetup Suggest between members | Safety risk in Tirupati without verification layer | Month 5+ after Real Profile badge is widespread |
| Gated company/college email clubs | Too complex, not your core audience yet | Month 5 for SVU campus expansion |
| AI event recommendations | Your quiz already does this. Overkill for 15 clubs. | When you have 100+ clubs across cities |
| Post a Plan (one-off events) | Blurs Sangh identity as recurring-clubs platform | Month 3 after clubs are running well |
| Attendee CSV download | Organizers have 10-20 people — they don't need CSV | With Club Pro as a Pro feature |
| Online/virtual events toggle | Build offline first. Get the real community right. | Month 3 for monsoon season |
| Mini-games at physical events | Operationally complex. Running clubs don't sit around. | Month 3 for indoor clubs only |
| Multiple cities expansion | Do Tirupati perfectly first. Then Vijayawada, Guntur. | Month 5 after 50 active clubs in Tirupati |

PART 6 — Revenue Model + First Club Launch Plan

How Sangh Makes Money

| Revenue Stream | How It Works | Starts | Month 4 Estimate |
| --- | --- | --- | --- |
| Event ticket commission | Organizer charges Rs 49-149/session. Sangh takes 18%. | Prompt 7 (Week 3) | Rs 50 x 150 events x 12 avg = Rs 90,000 |
| Club Pro Rs 299/month | Leaders pay for priority listing + 15% commission + analytics | Month 4 | 15 leaders x Rs 299 = Rs 4,485 |
| Verified Badge Rs 99/month | Members pay for blue badge + priority RSVP | Month 4 | 50 members x Rs 99 = Rs 4,950 |
| Total |  |  | Rs 99,435 — just under Rs 1 Lakh MRR |

Your First Real Club — Tirupati Runners

This is the running club from your launch plan document. Here is how to launch it on Sangh the right way.

🏃 Club name: Tirupati Runners 📍 Location: Alipiri Steps, Tirupati (iconic, free, scenic) 🗓️ Schedule: Every Saturday 6:00 AM — 7:00 AM 💰 Ticket price: Rs 99 per session (covers experience, not just running) 👥 What Rs 99 buys: structured group run + pacer support + group photo + post-run tea 🎯 Target: 15 runners per session x Rs 99 = Rs 1,485 gross per Saturday 💵 Organizer keeps: Rs 1,218 per session (82%). You keep Rs 267 (18%). 📅 Month 1: 4 Saturdays = Rs 4,872 for organizer. Rs 1,068 for Sangh. HOW TO FIND YOUR FIRST ORGANIZER THIS WEEK: 1. Go to SVU campus or Alipiri Steps on any morning 2. Find someone already running or doing fitness — introduce yourself 3. Pitch: "I am building an app for Tirupati clubs. Run a weekly group. Charge Rs 99. Keep Rs 81 per person. 15 people = Rs 1,200 every Saturday." 4. Show them the Sangh app on your phone 5. Create their club together on the spot 6. They run the event. You handle the app.

30-Day Club Count Target

| Week | Action | Target Clubs | Expected Events |
| --- | --- | --- | --- |
| Week 1 | Manually recruit 3 organizers via campus + WhatsApp groups | 3 clubs | 3 events |
| Week 2 | First events run, WhatsApp shares generate new signups | 6 clubs | 8 events |
| Week 3 | Post-event recaps create social proof. New leaders reach out. | 10 clubs | 18 events |
| Week 4 | Referral karma kicks in. Word of mouth in college groups. | 15 clubs | 30 events |

🚀 After these 10 prompts: Sangh is ready for real users. 💰 Revenue starts Week 3 when Prompt 7 (Razorpay) goes live. 📱 Play Store + App Store: wrap with Capacitor after Week 4. Takes 1-2 days. Rs 1,800 Google fee, Rs 8,300/year Apple fee. 🎯 Month 4 target: 50 active clubs, 150 events/month, Rs 99,435 MRR. 🌿 Tirupati first. Vijayawada and Guntur by Month 6. Bengaluru by Month 9.